## Slide 1: TEAM 05 PalMTouchStone
Team Members:
Mallikarjuna bodepudi
Sai Sri Lakshmi Vancha
Gopi Krishna Amara

## Slide 2: Lessons Learned on this Project :
To fully customize the quiz. – Questionnaire editor adding as many question as possible and choose a best layout to present.
To show the correct answer after each question. – Saying right or wrong is easy instead of showing the correct answer.
Combine different types of questions. - Open answer, closed-answer buttons, sortable options, multi-answers, dropdown, auto-complete lists and rating options.
Show customized final messages. - Complement the messages with photos and videos.
Show summary page. – Showing the right/wrong is easy instead of restarting the quiz.
Gopi Amara

## Slide 3: Difficult Component of this project :
Estimating Cost while preparing project budget plan.
Breaking the work breakdown structure.
Documenting the Requirements.
Mallikarjun

## Slide 4: Techniques did your team use to jell your team :
Considering each individual ideas.
Acting as a harmonizing influence.
Encouraging team members to share information.
Encourage listening and brainstorming.
Fun Filled starbucks Kick off meeting made us get along with each other throughout the period.
Rewarded each other for the work we shared among.
Shared the roles when one got behind the schedule.
Mallikarjun

## Slide 5: Most interesting component of this project :
Creating Epics/Stories in Jira/Kanban used to be favourite and interesting because it made our scheduling the tasks easy and fun.
Mallikarjun

## Slide 6: What did we Like and Dislike about this project :
Like:
Though we have an idea of how the project management activities happens in the organizing. The time we spent learning the project management doing this project left a clear perspective of how managers in projects operate the team and show stoppers.
Mallikarjun

## Slide 7
Dislike :
Stubborn team members refused to compromise their roles and tasks.
Mallikarjun